INTERIM PROGRESS REPORT (IPR)

NS-VLAS: Neuro-Symbolic Vision-Language Assignment System for Autonomous Robotic Puzzle Solving

Reporting Period: Weeks 1 – 9

Student Name:  Partha Modak

Student ID:  24166982

Course:  MSc AI and Robotics

Module:  7COM1039-0509-2025 — Advanced Computer Science Master's Project

Supervisor:  Neeli Khalid

Institution:  University of Hertfordshire

Contents

CHAPTER I – INTRODUCTION & OVERVIEW	3

1.1	Background	3

1.2	Problem statement	3

1.3	Research Aim	4

1.4	Research Objectives	4

1.5	Research Questions	4

1.6	Project Scope	5

1.7	Proposed Practical Investigation	5

Methodology Overview	6

1.8	Tools and Technologies	6

1.9	Expected Deliverables	7

1.10	Ethical, Legal, Professional and Social Issues	7

CHAPTER II – PROGRESS TO DATE	8

2.1 Literature Review Progress	8

2.2 Dataset Collection and Preparation	9

2.3 Exploratory Data Analysis	10

2.4 Feature Engineering and Text Processing	11

2.5 Machine Learning Model Development	11

2.6 Deep Learning Model Development	12

2.7 Prototype Design Progress	14

2.8 Preliminary Results	15

2.9 Problems Encountered	15

2.10 Evidence of Work Completed	16

CHAPTER III – PLANNED WORK	18

3.1	Remaining Task	18

3.2	Project Timeline	18

Table 3.0 Project Timeline	18

3.3	Evaluation Plan	19

3.4	Success Criteria	20

3.5	Risk Management and Contingency Planning	20

Biography	21

# CHAPTER I – INTRODUCTION & OVERVIEW

# Background

A robot can do tasks without direct human intervention. Most robots use sensors and cameras to understand the environment. There are many different types of algorithms, and machine learning models work like a robot's brain. They help the robot understand what is happening around it and decide what action to take next.

Nowadays, robots are becoming a very important part of our lives. We use them in many places, even when we do not notice it. They are used in homes, industries, and many other areas. As our civilisation is growing, there are many places where humans cannot go safely, but robots can. In many tasks, robots can also work better than humans because they reduce risk and can keep working without getting tired.

A good example is space exploration. Robots are used to study planets and asteroids without putting astronauts' lives in danger. The environment in space is very harsh, so using robots is a much better option compared to humans. As AI is growing, robots are being used in more industries. Companies like SpaceX, NASA, ISRO, Boeing, and Lockheed Martin use robots for many important tasks.

Nowadays, robots are becoming more important than a luxury. Companies use robots because they can work long hours without breaks. Robots also reduce the cost of doing repeated tasks over time. Also, sending a robot is easier, safer, and less expensive than sending a human.

# Problem statement

Although Robotics has improved a lot, there are still many limitations. Because of technological limitations, it is still very difficult to build robots that can perform well in complex, dynamic environments. Some simple tasks for humans, such as recognising objects, understanding their positions, and picking them up correctly, remain challenging for robots.

This is a big problem because if the robot cannot pick up objects or behave appropriately in the environment, it will not be able to work effectively in the real world. Before making the full robot, we should address small problems and then add those solutions to make the bigger robot. For the warehouse and manufacturing industry this solution will really help. It will reduce human interaction and make our manufacturing more cost-effective. Like in the manufacturing industry, there are a lot of heavy things that humans need to carry, and because of that, there are a lot of risks to life and health issues. If robots can do that for the heavy things, then it will make manufacturing more efficient and cost-effective as well.

Although many solutions have already been proposed, important challenges remain. When we use these solutions in the real world, they often get stuck. Real-world environments change over time, so the solution does not always work. This might be the problem because they are not trained in real-world scenarios.

# Research Aim

This research aims to develop a robotic arm that can identify, pick, and place objects in the correct place, understanding human instructions. We will use various technologies in this project to solve this problem. We will use VLM, VLA, LLM, and ROS2. First, we will use this technology in the MuJoCo simulator for training and testing.

After successfully running it in simulation, we will introduce it to the real world to do the same thing. When we use it in the real world, we can use reinforcement learning to train this model. If it starts working in the real world, fine; then we can use it at the industry level, like in the warehouse, where pick-and-place is the most important thing to do. Then we can use this model over there in the real world.

# Research Objectives

- To develop a robotic arm that can understand human instructions.

- To enable the robotic arm to identify, pick, and place objects in the correct location.

- To develop and test the proposed system in the MuJoCo simulation environment.

- To evaluate the performance of the system in a real-world environment.

- To investigate whether the proposed system can be used for pick-and-place tasks in industries such as warehouses and manufacturing.

# Research Questions

- How can a robotic arm understand human instructions and perform pick-and-place tasks?

- How effectively can the robotic arm identify and manipulate objects in different situations?

- How well does the proposed system perform in the MuJoCo simulation environment?

- Can the proposed system be successfully deployed in a real-world environment?

- Can the proposed system improve the efficiency of pick-and-place tasks in industries such as warehouses and manufacturing?

# Project Scope

This project aims to develop a robotic arm for puck-and-place tasks. This system will be designed to understand human instructions, identify objects, and place them in the correct positions. This project will use Vision Language Models (VLMs), Large Language Models (LLMs), and ROS 2 to interpret sensor data.

This system will first be deployed in the MuJoCo simulation environment for training and testing purposes. After successfully testing and training in simulation, this system will be deployed in real-world conditions. This project will focus on object recognition, instruction understanding, task completion, and overall system performance.

This project is limited to pick-and-place tasks using predefined objects and simple natural-language instructions. It does not focus on complex robotic manipulation, mobile robots, or multi-robot systems.

# Proposed Practical Investigation

This project will develop a robotic arm capable of understanding human instructions and performing pick-and-place tasks. The system will use a Vision Language Model (VLM) to identify the objects in the environment. A Large Language Model (LLM) will be used to understand the user's instruction. A Vision Language Action (VLA) model will then use the visual information and the instruction to generate the actions needed for the robotic arm.

ROS 2 will be used to communicate with the robotic arm and receive data from its sensors. The complete system will first be developed and tested in the MuJoCo simulation environment. Working in a simulator will reduce development time, lower costs, and make it easier to test different scenarios before using a real robot.

After the system performs well in the simulation, it will be deployed on a real robotic arm. The final system will be tested to see how accurately it identifies objects, follows human instructions, completes pick-and-place tasks, and performs in a real-world environment.

# Methodology Overview

This project will follow a step-by-step approach. The first stage is to review existing research on robotic manipulation and AI-based robotic systems. This will help identify the methods that are most suitable for this project.

The system will then be designed using a Vision Language Model (VLM), a Large Language Model (LLM), a Vision Language Action (VLA) model, and ROS 2. Each component will have a specific role in the system.

The proposed system will be implemented in the MuJoCo simulation environment. The simulator will be used to train the robotic arm and test different pick-and-place tasks before moving to real hardware.

After the simulation results are satisfactory, the same system will be deployed on a real robotic arm. The robot will be tested on simple object-manipulation tasks to evaluate whether it can perform the required actions correctly.

The final stage will evaluate the system's performance. The evaluation will measure object recognition accuracy. It will also measure task completion rate. The results from the simulation and the real robot will then be compared to identify any limitations and possible improvements.

# Tools and Technologies

This project will use both software and hardware to develop and evaluate the proposed robotic system.

Vision Language Model (VLM): The VLM will identify the objects in the environment and understand the visual scene.

Large Language Model (LLM): The LLM will understand human instructions and convert them into commands that the robotic system can follow.

Vision Language Action (VLA): The VLA model will connect visual information to the required action so that the robotic arm can complete the task.

ROS 2: ROS 2 will be used to communicate with the robotic arm and receive data from the sensors. It will also control task execution.

MuJoCo Simulator: MuJoCo will be used to develop, train, and test the system before deploying it on a real robotic arm.

Python: Python will be used to implement the models and develop the complete system.

Robotic Arm: A robotic arm will be used to perform the pick-and-place tasks after the system has been tested successfully in simulation.

Camera and Sensors: A camera and the robot's sensors will provide the visual information needed for object detection and task execution.

# Expected Deliverables

At the end of this project, a robotic arm will be able to understand simple human instructions and complete pick-and-place tasks.

The project will produce a working system that uses VLM, LLM, VLA, and ROS 2. These technologies will work together so the robot can recognise objects, understand instructions, and perform the required task.

A complete simulation of the system will be developed in the MuJoCo environment. After the simulation works as expected, the same system will be tested on a real robotic arm.

The performance of the system will be recorded during testing. The results will show how well the robot follows instructions, identifies objects, and completes the task.

The project will also include the source code, the simulation files, the trained models, and the final project report.

# Ethical, Legal, Professional and Social Issues

This project will follow ethical principles throughout the research. The proposed system will be designed to operate safely and reliably before it is tested on a real robotic arm. The development of the system will follow the principles of fairness, transparency, accountability, privacy, and safety described in the UK Government's Data and AI Ethics Framework.  (Department for Science, 2025).

All datasets, software libraries, AI models, and research papers used in this project will be properly referenced. Open-source software will only be used according to its licence terms. Copyright laws will also be respected when using third-party resources. (The Copyright, n.d.)

The research will follow the university's academic integrity policy. All results will be reported honestly, including any limitations or unsuccessful experiments. No data or results will be changed to support the expected outcome.

From a social perspective, this project aims to improve workplace safety by reducing repetitive and physically demanding tasks. It may also improve efficiency in warehouses and manufacturing industries while supporting workers rather than replacing them.

# CHAPTER II – PROGRESS TO DATE

# 2.1 Literature Review Progress

Recent research has significantly improved the ability of robots to understand human instructions and perform manipulation tasks by combining computer vision, natural language processing, and robot control. Earlier approaches mainly focused on object detection or predefined robot actions. However, recent studies have introduced Vision-Language Models (VLMs), Large Language Models (LLMs), and Vision-Language-Action (VLA) models to improve robotic intelligence.

CLIP, proposed by Radford et al. (2021), demonstrated that learning from large image-text datasets allows models to recognise unseen objects without additional training. Although CLIP provides strong visual understanding, it was not designed to perform robotic manipulation tasks directly. Building on this idea, CLIPort combined CLIP with robotic manipulation to improve language-guided pick-and-place tasks. However, it still lacks high-level reasoning and task planning. (Shridhar, 2022).

SayCan introduced the use of Large Language Models for robotic task planning by combining language reasoning with robot affordance functions. This enabled robots to understand natural language instructions and select suitable skills for task execution. Despite these improvements, the system relies on a predefined skill library and has limited ability to recover from unexpected situations. (Ahn, 2022)

More recent studies have focused on Vision-Language-Action models that directly connect perception, reasoning, and robot control. PerAct improved robotic manipulation by using transformer-based 3D perception, while VIMA introduced multimodal prompting for robotic tasks. RT-2 further extended this work by transferring knowledge learned from internet-scale vision-language data to robot control, allowing robots to perform tasks using both visual understanding and language reasoning (Shridhar et al., Jiang et al., & Brohan et al., n.d.).

Although these studies have achieved significant progress, several challenges remain. Many existing methods require large amounts of training data, depend on predefined skills, or provide limited recovery when unexpected failures occur. These limitations highlight the need for a more practical framework that combines visual understanding, language reasoning, robot control, and real-world validation. The comparison of the selected studies is presented in the Table.

Table Comparison of Existing Research

| Paper | Main Contribution | Problem Addressed | Limitation | Contribution to This Project |
| --- | --- | --- | --- | --- |
| CLIP (Radford et al., n.d.) | Learns image and text representations from large-scale datasets. | Improves visual understanding and zero-shot object recognition. | Cannot directly perform robotic manipulation. | Provides the visual understanding required for object recognition. |
| CLIPort (Shridhar et al., n.d.) | Combines CLIP with robotic manipulation. | Improves language-guided pick-and-place tasks. | No high-level reasoning or task planning. | Demonstrates the use of vision-language models in manipulation tasks. |
| SayCan (Ahn et al., n.d.) | Combines LLMs with robot affordance functions. | Maps natural language instructions to executable robot skills. | Depends on predefined skills and has limited failure recovery. | Shows how language models can improve robot task planning. |
| PerAct (Shridhar et al., n.d.) | Transformer-based 3D robotic manipulation. | Supports manipulation in complex environments. | High computational cost and limited recovery from failures. | Demonstrates advanced manipulation using transformer models. |
| VIMA (Jiang et al., n.d.) | Uses multimodal prompts for robot manipulation. | Enables robots to perform different tasks using prompts. | Limited reasoning and explainability. | Shows the benefits of combining vision and language for manipulation. |
| RT-2 (Anthony Brohan, n.d.) | Vision-Language-Action model. | Connects vision, language, and robot actions. | Requires large datasets and high computational resources. | Provides the foundation for integrating VLA models into robotic systems. |

# 2.2 Dataset Collection and Preparation

The proposed system will use publicly available datasets together with simulation data to develop and evaluate the robotic manipulation framework. The selected dataset should contain images of everyday objects and language instructions that can be used for object recognition and pick-and-place tasks. Several publicly available robotic datasets are currently being reviewed to determine which one is most suitable for this project.

The initial development and testing will be carried out in the MuJoCo simulation environment. Simulation allows different objects, robot movements, and task scenarios to be tested without risking damage to the physical robot. Different pick-and-place tasks will be created in the simulation to evaluate the performance of the proposed system under different conditions.

The project is planned to use the UR3e robotic arm for the real-world implementation. The UR3e is a six-degree-of-freedom collaborative robot that is widely used in research because of its accuracy, flexibility, and compatibility with ROS 2. After successful testing in the simulation environment, the developed framework will be deployed on the UR3e robotic arm to evaluate its performance in real-world pick-and-place tasks.

An RGB camera will be used to capture images of the workspace. These images will be provided to the Vision-Language Model for object recognition and scene understanding. The Large Language Model will process human instructions, while the Vision-Language-Action model will generate the robot actions required to complete the task. ROS 2 will be used to exchange information between all system components and control the robotic arm.

At this stage, the final dataset has not been selected because the literature review and dataset evaluation are still in progress. The most appropriate dataset will be chosen based on its compatibility with the proposed system and its ability to support object detection, language understanding, and robotic manipulation tasks.

| Component | Proposed Selection | Purpose |
| --- | --- | --- |
| Robot | UR3e Robotic Arm | Pick-and-place manipulation |
| Camera | RGB Camera | Capture workspace images |
| Simulation | MuJoCo | System development and testing |
| Middleware | ROS 2 | Communication between system components |
| Vision Model | VLM | Object recognition and scene understanding |
| Language Model | LLM | Understand human instructions |
| Action Model | VLA | Generate robot actions |
| Dataset | Public robotic manipulation dataset (to be selected) | Training and evaluation |

# 2.3 Exploratory Data Analysis

# Exploratory Data Analysis (EDA) will be carried out after the dataset has been selected. The purpose of this stage is to understand the quality and characteristics of the data before it is used for model development. This will help identify any issues that could affect the performance of the proposed robotic manipulation system.

# The image dataset will be examined to identify the number of object categories, image quality, image resolution, and the variation in object size, position, and lighting conditions. The language instructions will also be reviewed to ensure they are clear, relevant, and suitable for pick-and-place tasks. Any duplicate, incomplete, or low-quality data will be removed during the data preparation process.

# Basic statistical analysis will be performed to understand the distribution of object classes within the dataset. This will help identify any imbalance between object categories that could influence the performance of the Vision-Language Model. Sample images and corresponding language instructions will also be inspected to verify that the dataset accurately represents the tasks required for the proposed system.

# The results of the exploratory analysis will be used to select the most suitable dataset and determine whether additional preprocessing or data augmentation is required before training and testing the proposed framework

# 2.4 Feature Engineering and Text Processing

Feature engineering and text processing will be carried out to prepare the image and language data for the proposed robotic manipulation system. Since the project uses Vision-Language and Large Language Models, the main focus will be on preparing visual and textual inputs rather than manually creating features.

The image data will be preprocessed by resizing images to the required input size, normalising pixel values, and removing low-quality or corrupted images. These steps will improve the consistency of the dataset and ensure compatibility with the selected Vision-Language Model.

The text instructions will also be processed before they are provided to the Large Language Model. This will include removing unnecessary characters, correcting formatting where required, and converting instructions into a standard format. The processed text will then be tokenised using the tokenizer provided with the selected language model.

The Vision-Language Model will extract visual features from the input images, while the Large Language Model will generate semantic representations of the user instructions. These features will be combined by the Vision-Language-Action model to produce robot actions for the pick-and-place task. ROS 2 will be used to transfer the processed information between different components of the system.

The effectiveness of the preprocessing methods will be evaluated during the simulation stage in MuJoCo before the framework is deployed on the UR3e robotic arm.

# 2.5 Machine Learning Model Development

# At this stage of the project, the machine learning model has not yet been developed. The current work has focused on reviewing the literature, selecting suitable technologies, and planning the overall system architecture. The development of the proposed model will begin after the dataset selection and preprocessing stages have been completed.

# The proposed system will combine a Vision-Language Model (VLM), a Large Language Model (LLM), and a Vision-Language-Action (VLA) model to perform robotic manipulation tasks. The VLM will identify objects and understand the visual scene, while the LLM will interpret the user's natural language instructions. The VLA model will use both visual and language information to generate robot actions for pick-and-place tasks.

# Rather than developing a machine learning model from scratch, this project will build on existing pre-trained models and integrate them into a single framework using ROS 2. This approach reduces the amount of training data required and allows the project to focus on improving system integration and task execution.

# The completed framework will first be evaluated in the MuJoCo simulation environment before being deployed on the UR3e robotic arm. Model performance will be assessed using task completion rate, object detection accuracy, execution time, and overall reliability during pick-and-place tasks.

# 2.6 Deep Learning Model Development

At this stage, the deep learning model has not yet been implemented. The current work has focused on reviewing existing Vision-Language and Vision-Language-Action models to identify the most suitable approach for the proposed robotic manipulation system.

The proposed framework will integrate three main deep learning models. A Vision-Language Model (VLM) will be used to recognise objects and understand the visual scene. A Large Language Model (LLM) will interpret the user's natural language instructions and generate task plans. A Vision-Language-Action (VLA) model will combine the visual and language information to generate robot actions for pick-and-place tasks.

The system will be developed using pre-trained models rather than training a new model from scratch. This approach reduces computational requirements and allows the project to focus on system integration, task planning, and robotic manipulation. ROS 2 will be used to connect the different models and enable communication between the perception, reasoning, and control modules.

The proposed framework will first be evaluated in the MuJoCo simulation environment. After successful testing, the system will be deployed on the UR3e robotic arm to evaluate its performance in real-world pick-and-place tasks. The performance of the deep learning framework will be measured using object recognition accuracy, task completion rate, execution time, and the robot's ability to follow natural language instructions.

I am adding a table to show how it will work in future

User Instruction

│

▼

+----------------------+

| Large Language Model |

+----------------------+

│

▼

+----------------------+

| Vision-Language Model|

+----------------------+

│

▼

+----------------------+

| Vision-Language-     |

| Action Model         |

+----------------------+

│

▼

ROS 2

│

▼

MuJoCo Simulation

│

▼

UR3e Robotic Arm

# 2.7 Prototype Design Progress

The prototype development is currently in the initial stage. The first milestone of the project was to set up the MuJoCo simulation environment and successfully load the UR3e robotic arm model. This provides the foundation for developing and testing the proposed robotic manipulation framework before deployment on a physical robot.

The UR3e robot model has been imported into MuJoCo and verified to ensure that the simulation environment is working correctly. At this stage, the simulation allows the robot model to be visualised and provides the basis for future implementation of robot control, object manipulation, and task execution.

The next stage of the project will focus on integrating ROS 2 with the MuJoCo simulation and connecting the Vision-Language Model (VLM), Large Language Model (LLM), and Vision-Language-Action (VLA) model. Once the integration is complete, the robot will be tested on simple pick-and-place tasks before moving to more complex scenarios.

Following successful simulation experiments, the complete framework will be deployed on the UR3e robotic arm for real-world evaluation. The performance of the system will be assessed based on object recognition accuracy, task completion rate, execution time, and the robot's ability to follow natural language instructions.

Here is a screenshot of that robotic arm figure 1.

# 2.8 Preliminary Results

At this stage, the project is still in the early stages of development. The literature review has been completed, and suitable technologies have been identified for the proposed robotic manipulation framework. The review confirmed that combining Vision-Language Models (VLMs), Large Language Models (LLMs), and Vision-Language-Action (VLA) models has significant potential to improve robotic manipulation and natural language understanding.

The initial prototype has been successfully established by loading the UR3e robotic arm model into the MuJoCo simulation environment. This confirms that the simulation platform is correctly configured and provides a suitable environment for future system development and testing. The simulation environment will be used to develop and validate the proposed framework before deployment on the physical robot.

At the time of writing, the dataset selection, model integration, and robot control implementation are still in progress. Therefore, no quantitative performance results are available at this stage. These experiments will be carried out in the next phase of the project after integrating the Vision-Language Model, Large Language Model, Vision-Language-Action model, and ROS 2 framework.

The expected outcome is a robotic manipulation system that can understand natural language instructions, recognise objects within the workspace, and perform pick-and-place tasks autonomously. The final evaluation will measure object recognition accuracy, task completion rate, execution time, and the overall reliability of the proposed system.

# 2.9 Problems Encountered

One of the main challenges encountered during this project was learning how to use the MuJoCo simulation environment. At the beginning, understanding how MuJoCo works, loading robot models, and configuring the simulation required a significant amount of time. The available documentation and tutorials often assumed prior experience, which made the learning process more difficult. Another challenge was deciding whether to design a robotic arm from scratch or use an existing model. Initially, the intention was to create a custom robotic arm for the project.

However, after spending considerable time researching and exploring this approach, it became clear that designing a complete robotic arm is a separate project that involves mechanical design, modelling, and control. This would have significantly increased the project scope and reduced the time available to develop the intelligent manipulation system.

After further research, several existing robotic arms used in both research and industry were reviewed. The UR3e robotic arm was selected because it is widely used in industrial automation and academic research. It is also well supported by MuJoCo and ROS 2, making it a suitable platform for developing and testing the proposed framework. Choosing the UR3e allows the project to focus on the main research objective, which is integrating Vision-Language Models, Large Language Models, and Vision-Language-Action models for intelligent robotic manipulation.

Several robotics simulators were also evaluated before selecting MuJoCo. Comparing different simulation platforms and understanding their capabilities required additional time. Although this delayed the implementation phase, it helped identify the most suitable simulation environment for the project.

Finally, some configuration issues were encountered while importing and loading the UR3e model into MuJoCo. These problems were resolved by studying the documentation, reviewing online examples, and testing different configurations until the simulation environment was successfully set up.

Although these challenges increased the overall development time, they provided valuable experience in robotic simulation and system design. Successfully setting up the UR3e model in MuJoCo has established a solid foundation for the next stage of the project, which will focus on ROS 2 integration and implementing the proposed Vision-Language-Action framework.

# 2.10 Evidence of Work Completed

The following work has been completed during the current stage of the project:

- A detailed literature review was carried out to investigate recent research on Vision-Language Models (VLMs), Large Language Models (LLMs), and Vision-Language-Action (VLA) models for robotic manipulation.

- A comparison of existing approaches, including CLIP, CLIPort, SayCan, PerAct, VIMA, RT-2, OpenVLA, and Diffusion Policy, was completed to identify their strengths and limitations.

- The overall system architecture was designed, outlining the interaction between the VLM, LLM, VLA, ROS 2, MuJoCo, and the UR3e robotic arm.

- Different robotic simulation platforms were evaluated before selecting MuJoCo as the simulation environment for the project.

- The MuJoCo simulation environment was successfully installed and configured.

- The UR3e robotic arm model was imported into MuJoCo and successfully loaded, confirming that the simulation environment is ready for future development.

- The initial project documentation, including the methodology, proposed framework, and implementation plan, has been completed.

Evidence supporting this work includes:

- Figure 1: UR3e robotic arm successfully loaded in the MuJoCo simulation environment.

- Literature review and comparison table of existing robotic manipulation approaches.

- Proposed system architecture diagram.

- Initial project planning and implementation documentation.

# CHAPTER III – PLANNED WORK

# Remaining Task

There are still a few tasks to finish before the project is done. The next step is to put the proposed robotic manipulation framework into practice and see how well it works.

Here are the tasks that still need to be completed:

Choose the best dataset for object recognition and robotic manipulation.

Combine the Vision-Language Model (VLM), Large Language Model (LLM), and Vision-Language-Action (VLA) model into a single framework.

Finish connecting ROS 2 with the MuJoCo simulation environment.

Build the robot control pipeline so it can handle pick-and-place tasks on its own.

Test the proposed framework in the MuJoCo simulation environment with different task scenarios and see how it performs.

Set up the system on the UR3e robotic arm and run experiments in real-world conditions.

Look at the results from the experiments and measure things like object recognition accuracy, task completion rate, execution time, and how reliable the system is.

Compare the new framework with other methods discussed in the literature review.

Finish writing the final dissertation, covering how the system was built, the results, discussion, conclusion, and ideas for future work.

Completing these tasks will make it possible to fully evaluate the proposed system. This will show whether using Vision-Language Models, Large Language Models, and Vision-Language-Action models can improve robotic manipulation in both simulations and real-world tests.

# Project Timeline

The project will continue with the implementation and evaluation of the proposed robotic manipulation framework. The next phase will focus on integrating the Vision-Language Model (VLM), Large Language Model (LLM), and Vision-Language-Action (VLA) model with ROS 2 and the MuJoCo simulation environment. After successful simulation testing, the framework will be deployed on the UR3e robotic arm for real-world experiments. The final stage will include performance evaluation, analysis of the results, and completion of the dissertation.

### Table 3.0 Project Timeline

| Task | Status | Planned Completion |
| --- | --- | --- |
| Literature review | ✔ Completed | Completed |
| System design and architecture | ✔ Completed | Completed |
| MuJoCo setup and UR3e integration | ✔ Completed | Completed |
| Dataset selection | 🔄 In Progress | Next stage |
| VLM, LLM and VLA integration | ⏳ Pending | Next stage |
| ROS 2 integration | ⏳ Pending | Next stage |
| Pick-and-place implementation | ⏳ Pending | After model integration |
| Simulation testing and evaluation | ⏳ Pending | After implementation |
| Deployment on UR3e robotic arm | ⏳ Pending | Final implementation stage |
| Performance evaluation | ⏳ Pending | Final stage |
| Dissertation writing and submission | ⏳ Pending | Project completion |

# Evaluation Plan

The proposed robotic manipulation system will be evaluated in both the MuJoCo simulation environment and on the UR3e robotic arm. The evaluation will determine whether the integrated Vision-Language Model (VLM), Large Language Model (LLM), and Vision-Language-Action (VLA) model can successfully interpret natural-language instructions and perform autonomous pick-and-place tasks.

The initial evaluation will be carried out in the MuJoCo simulation environment. Different pick-and-place scenarios will be created using objects of different sizes, shapes, and positions. This will allow the proposed framework to be tested in a safe and controlled environment before deployment on the physical robot.

After successful simulation testing, the framework will be deployed on the UR3e robotic arm. The same tasks performed in simulation will be repeated to compare the performance of the system in a real-world environment. The results obtained from both environments will be analysed to identify any differences in accuracy, execution time, and overall system performance.

The proposed framework will be evaluated using the following performance metrics:

| Evaluation Metric | Description |
| --- | --- |
| Object Recognition Accuracy | Measures how accurately the system detects and identifies objects in the workspace. |
| Task Completion Rate | Measures the percentage of pick-and-place tasks completed successfully. |
| Execution Time | Measures the time required to complete each task from instruction to execution. |
| Instruction Understanding | Evaluates whether the robot correctly interprets natural language instructions. |
| System Reliability | Measures the consistency of the system when the same task is repeated multiple times. |

The performance of the proposed framework will also be compared with existing approaches discussed in the literature review, including SayCan, CLIPort, PerAct, VIMA, and RT-2. The comparison will focus on task execution, language understanding, and robotic manipulation capabilities. The findings will be used to determine the effectiveness of the proposed system and identify areas for future improvement.

# Success Criteria

The project will be considered successful if the proposed robotic manipulation framework meets the following criteria:

- Successfully integrate the Vision-Language Model (VLM), Large Language Model (LLM), and Vision-Language-Action (VLA) model into a single framework.

- Establish communication between all system components using ROS 2.

- Successfully run the proposed framework in the MuJoCo simulation environment.

- Enable the robot to understand natural language instructions and perform autonomous pick-and-place tasks.

- Successfully deploy the developed framework on the UR3e robotic arm.

- Achieve reliable object recognition and manipulation under different task scenarios.

- Evaluate the system using performance metrics, including object recognition accuracy, task completion rate, execution time, instruction understanding, and system reliability.

- Compare the performance of the proposed framework with existing approaches discussed in the literature review.

- Complete the dissertation with a detailed discussion of the methodology, implementation, experimental results, evaluation, conclusion, and future work.

The overall success of the project will be determined by the system's ability to perform autonomous pick-and-place tasks accurately and reliably in both the MuJoCo simulation environment and on the UR3e robotic arm while following natural language instructions.

# Risk Management and Contingency Planning

Several risks have been identified that could affect the successful completion of this project. A risk management plan has been prepared to reduce the impact of these issues and ensure the project can continue if problems arise.

| Risk | Impact | Mitigation / Contingency Plan |
| --- | --- | --- |
| Difficulty integrating VLM, LLM, and VLA models | High | Use pre-trained models and test each component individually before integrating the complete system. |
| Problems with MuJoCo or ROS 2 integration | High | Continue testing in simulation, use official documentation, and seek support from the research community if required. |
| Limited availability of the UR3e robotic arm | High | Complete development and testing in the MuJoCo simulation environment until the robot becomes available. |
| Hardware or software failures | Medium | Regularly back up project files and maintain copies of the source code using version control. |
| Dataset not suitable for the project | Medium | Evaluate several publicly available datasets and select the one that best supports robotic manipulation tasks. |
| Delays in implementation | Medium | Prioritise the core objectives of the project and follow the project timeline to monitor progress. |
| Limited computational resources | Medium | Use pre-trained deep learning models instead of training models from scratch and optimise the implementation where possible. |

The main contingency plan for this project is to complete all development and testing within the MuJoCo simulation environment if access to the physical UR3e robotic arm is delayed or unavailable. This ensures that the proposed framework can still be implemented, tested, and evaluated within the project timeline.

Regular progress reviews will also be carried out to identify potential issues early. If unexpected problems occur, the project plan will be updated to focus on the core objectives while maintaining the overall research aims.

# Biography

Ahn, M., Brohan, A., Brown, N., Chebotar, Y., Cortes, O., David, B., Finn, C., Fu, C., Gopalakrishnan, K., Hausman, K., Herzog, A., Ho, D., Hsu, J., Ibarz, J., Ichter, B., Irpan, A., Jang, E., Ruano, R., Tan, V., Xia, F., Xiao, T., Xu, P., Xu, S. and Zeng, A. (2022) Do As I Can, Not As I Say: Grounding Language in Robotic Affordances. Available at: https://arxiv.org/abs/2204.01691 (Accessed: 20 July 2026).

Brohan, A., Brown, N., Carbajal, J., Chebotar, Y., Dabis, J., Finn, C., Hausman, K., Herzog, A., Hsu, J., Ibarz, J., Ichter, B., Irpan, A., Jang, E., Julian, R., Kalashnikov, D., Levine, S., Lim, Y., Quillen, D., Rao, K., Sermanet, P., Xu, T., Xu, V., Xia, F. and Zeng, A. (2023) RT-2: Vision-Language-Action Models Transfer Web Knowledge to Robotic Control. Available at: https://arxiv.org/abs/2307.15818 (Accessed: 20 July 2026).

Department for Science, Innovation and Technology (2025) Data Ethics Framework. Available at: https://www.gov.uk/government/publications/data-ethics-framework (Accessed: 20 July 2026).

Information Commissioner's Office (2023) Guide to the UK General Data Protection Regulation (UK GDPR). Available at: https://ico.org.uk/for-organisations/uk-gdpr-guidance-and-resources/ (Accessed: 20 July 2026).

Jiang, Y., Gupta, A., Zhang, Z., Wang, G., Dou, Y., Chen, Y., Fei-Fei, L. and Wu, J. (2023) VIMA: General Robot Manipulation with Multimodal Prompts. Available at: https://arxiv.org/abs/2210.03094 (Accessed: 20 July 2026).

Radford, A., Kim, J.W., Hallacy, C., Ramesh, A., Goh, G., Agarwal, S., Sastry, G., Askell, A., Mishkin, P., Clark, J., Krueger, G. and Sutskever, I. (2021) Learning Transferable Visual Models From Natural Language Supervision. Proceedings of the 38th International Conference on Machine Learning (ICML). Proceedings of Machine Learning Research, 139, pp. 8748–8763.

Shridhar, M., Manuelli, L. and Fox, D. (2022a) CLIPort: What and Where Pathways for Robotic Manipulation. Proceedings of the 6th Conference on Robot Learning (CoRL).

Shridhar, M., Manuelli, L. and Fox, D. (2022b) PerAct: Perception-Conditioned Transformer for Multi-Task Robotic Manipulation. Available at: https://arxiv.org/abs/2206.11742 (Accessed: 20 July 2026).

The National Archives (1988) Copyright, Designs and Patents Act 1988. Available at: https://www.legislation.gov.uk/ukpga/1988/48/contents (Accessed: 20 July 2026).